# construction plan

This is the actual build order. Not vague theory, not report fluff — the order the project should be constructed in so it works, stays sane, and does not balloon into a stupidly large mess.

## Core build philosophy

We are not building everything at once.

We are building this in layers, where each layer gives you something real and testable:

- dataset pipeline

- baseline

- deep model

- evaluation

- robustness

- final predictor flow

- polish and packaging

That order matters because otherwise you end up with 900 half-finished pieces and no working system.

Also important: every phase should leave behind something runnable, not just code fragments.

## Phase 0 — lock the project rules before coding

Before any serious implementation, the project needs a few fixed truths written down in the living project doc.

These are the rules we are coding toward:

- task is binary classification

- dataset is GenImage subset

- interface is terminal only

- output is prediction + confidence + saved artifacts

- one classical baseline

- one deep model

- robustness tests are JPEG compression + resizing

- code style is clean, readable, student-believable, not overengineered

This phase is short, but it matters because it stops later “maybe we should also…” bullshit before it starts.

### Output of Phase 0

- one living documentation file with fixed scope and decisions

- agreed core deliverables

- agreed non-goals

## Phase 1 — dataset pipeline and run-folder foundation

This is the first real coding phase.

Before any model exists, the project needs to know:

- where images live

- how they are sampled

- how splits are created

- how preprocessing works

- where outputs are saved

### Goals of Phase 1

Build the project skeleton that:

- reads image paths from the selected GenImage subset

- creates a balanced subset

- creates fixed train / val / test splits

- saves split files

- preprocesses images consistently

- creates run directories automatically

### What gets implemented

- dataset discovery logic
The code needs to locate real and AI images from the chosen GenImage structure.

- subset sampling logic
It should be able to sample a manageable number of real and fake images while preserving class balance.

- split generation
It should generate train / validation / test split files and save them so later runs use the same data.

- image loading and preprocessing
This includes standardizing image size, ensuring RGB format, and applying model-friendly normalization later.

- run folder creation utility
Every training, evaluation, or prediction run should automatically create a timestamped output folder.

### Why this phase comes first

Because everything else depends on it.

If the data pipeline is messy, then:

- the baseline is messy,

- the deep model is messy,

- the evaluation is messy,

- and the final results are not trustworthy.

### What success looks like

At the end of Phase 1, you should be able to run something like:

- “prepare dataset”

- generate fixed splits

- inspect how many images are in each class/split

- preview that images load correctly

- see that run folders are being created

### Output of Phase 1

- dataset split files

- simple dataset summary

- stable input pipeline

- run folder system working

## Phase 2 — classical baseline

Now that the data pipeline exists, the first model should be the classical baseline, not the CNN.

Why? Because it is lighter, easier to debug, and gives you a real comparison point early.

### Goals of Phase 2

Build one feature-based baseline that:

- extracts handcrafted features from images

- trains a standard classifier

- evaluates on val/test data

- saves metrics and plots

### What gets implemented

- feature extraction pipeline
This should compute the chosen handcrafted representation for each image.

- baseline classifier training
A standard classifier is trained using those extracted features.

- validation and test evaluation
Metrics are computed on held-out data.

- saved outputs
Metrics, confusion matrix, and prediction summaries are written into the run folder.

### Why this phase matters

This gives the project:

- an early working detector

- an actual baseline for comparison

- an immediate sanity check on whether the data setup is reasonable

It also fits the class nicely because it visibly connects classical CV ideas to the later deep model.

### What success looks like

At the end of Phase 2, the project should:

- train the baseline without crashing

- output basic metrics

- save a confusion matrix

- give you something concrete to compare against later

### Output of Phase 2

- one trained baseline model

- baseline evaluation metrics

- baseline plots and saved predictions

## Phase 3 — deep model training pipeline

Only after the data pipeline and baseline work should the main deep model be added.

This is the core of the project, but it should not be the first thing coded.

### Goals of Phase 3

Build the CNN training and evaluation pipeline using a transfer-learned ResNet-style model.

### What gets implemented

- model loading logic
The code loads the chosen pretrained backbone and modifies the final layer for binary classification.

- training loop
A clear, readable training loop with:

  - forward pass

  - loss computation

  - backward pass

  - optimizer step

  - validation after epochs

- validation logic
The code tracks validation metrics and identifies the best-performing model.

- model saving
The final or best model is saved for later evaluation and prediction use.

- deep-model evaluation
Metrics and plots are generated for the clean held-out test set.

### Why this phase comes here

Because by now:

- data loading works

- splits are fixed

- run folders already exist

- evaluation output structure already exists

- and you already have a baseline to compare against

So the deep model can slot into an existing structure instead of forcing the whole project to be built around it.

### What success looks like

At the end of Phase 3, you should be able to:

- train the CNN on the prepared dataset

- validate it

- save the best model

- evaluate it on the test set

- compare it against the baseline

### Output of Phase 3

- trained CNN model

- clean test-set metrics

- comparison-ready results against the baseline

## Phase 4 — evaluation and result generation layer

At this point, both methods exist. Now the project needs to become good at showing results clearly.

### Goals of Phase 4

Create a shared evaluation/output system that works for both the baseline and the deep model.

### What gets implemented

- standard metrics computation
One reusable evaluation path should compute:

  - accuracy

  - precision

  - recall

  - F1

  - ROC-AUC

  - confusion matrix

- plot generation
Create the main plots that will be useful later:

  - confusion matrix figure

  - ROC curve

  - maybe class score histograms if helpful

- prediction export
Save per-image predictions to a simple file.

- misclassification saving
Save selected examples of wrong predictions for later inspection.

### Why this matters

Without a clean result layer, the project is just model code spitting numbers into the void.

This phase makes the outputs:

- readable

- reusable

- report-friendly

- easy to inspect later

### What success looks like

At the end of Phase 4:

- every model run produces comparable outputs

- the outputs are saved automatically

- the run folders actually mean something

### Output of Phase 4

- unified result format

- common metric functions

- report-usable plots and artifacts

## Phase 5 — robustness testing

Now the detector works on clean data. Only now do we test whether it survives common post-processing.

### Goals of Phase 5

Evaluate both the baseline and the deep model on degraded test sets.

### What gets implemented

- JPEG degradation generator
The code creates compressed versions of the test images.

- resizing degradation generator
The code creates resized / reduced-resolution variants.

- degraded-set evaluation
Both models are evaluated on these degraded versions.

- result comparison output
The code saves side-by-side or clearly separated clean vs degraded results.

### Why this phase matters

This is one of the most important project features academically.

A detector that looks good only on pristine benchmark images but collapses after compression is not very convincing. This phase gives the project teeth.

### What success looks like

At the end of Phase 5:

- clean and degraded performance are both available

- you can directly compare robustness

- the project now answers its full research question

### Output of Phase 5

- JPEG robustness metrics

- resizing robustness metrics

- clean vs degraded comparison artifacts

## Phase 6 — final predictor workflow

Now that the models are built and evaluated, the project gets its final user-facing prediction path.

This is the piece that makes the system feel like a finished detector rather than just a training notebook.

### Goals of Phase 6

Build the command-line prediction flow for:

- one image

- optionally a folder of images

### What gets implemented

- model loading for inference
Load the saved trained CNN model.

- input handling
Accept image path or directory path.

- preprocessing for inference
Apply the same preprocessing used in training.

- prediction output
Print class, confidence, threshold, and decision to terminal.

- prediction artifact saving
Save results into a fresh run folder.

### Why this comes later

Because this depends on everything else already existing:

- trained model

- preprocessing rules

- output conventions

- run folder logic

### What success looks like

At the end of Phase 6, you should be able to run one clean command and get:

- terminal prediction

- saved result file

- organized output folder

### Output of Phase 6

- final usable predictor command

- prediction output artifacts

- finished detector flow

## Phase 7 — polish, simplification, and reproducibility cleanup

This is the final cleanup phase. Not feature expansion.

### Goals of Phase 7

Make the code:

- easier to run

- easier to read

- easier to hand off

- less messy

### What gets implemented

- remove dead code

- simplify naming if needed

- make commands clear

- verify output locations

- finalize the documentation file

- add concise setup/run instructions

- optionally add Docker later only if needed

### Important note

This phase is not for suddenly adding new models or turning the project into a spaceship.

It is for tightening what already works.

### Output of Phase 7

- clean final structure

- polished main docs

- easier setup/run flow

- ready for handoff

## What is protected if things go sideways

If time or energy gets tight, the things to protect are:

- working dataset pipeline

- one baseline

- one deep model

- clean metrics and plots

- robustness tests

- final predictor command

Things that can be cut before the project breaks:

- extra visualizations

- fancy analysis extras

- extra baselines

- extra degradations

- interpretability add-ons

## Final construction logic in one line

The project is built in this order:

data and splits -> baseline -> CNN -> evaluation -> robustness -> predictor -> cleanup

That is the real build path.

# 4. Code architecture

This is the structure the codebase should have.

The architecture needs to satisfy two things at once:

- be organized enough to not become chaos

- be simple enough to still look like believable strong student work

So this will be a compact, structured project, not a giant industrial stack.

## A. Architecture philosophy

The architecture should feel like:

- one coherent project

- a few clear folders

- direct scripts

- readable helper modules

- minimal abstraction

It should not feel like:

- a production ML platform

- a plugin framework

- a research lab monorepo

- a “we built infra first and the project second” situation

So the guiding rule is:

Simple modules, explicit flow, no unnecessary cleverness.

## B. Recommended top-level structure

A good structure would look roughly like this:

project_root/
├── data/
├── runs/
├── docs/
├── configs/
├── src/
├── train_baseline.py
├── train_cnn.py
├── evaluate.py
├── predict.py
├── prepare_data.py
├── requirements.txt
└── README.md

That is enough structure without being ridiculous.

## C. What each top-level folder is for

### data/

This is where dataset-related things live.

It should contain:

- raw or linked dataset paths

- generated split files

- maybe cached processed metadata

- optionally subset definitions

This folder is for data organization, not for saving results.

### runs/

This is where every training/evaluation/prediction run writes its artifacts.

Each run should get its own subfolder.

Example idea:

runs/
├── baseline_2026-03-19_18-30-12/
├── cnn_train_2026-03-19_20-11-04/
├── robustness_eval_2026-03-20_09-15-44/
└── predict_2026-03-20_14-02-10/

This replaces the need for a separate experiment log.

### docs/

This holds the one living project document.

Maybe:

- PROJECT_NOTES.md

Not five docs. Just the one you wanted.

### configs/

This holds training/evaluation config files.

This is useful because:

- training settings should not all be hardcoded

- but we also don’t want a crazy config system

So a few plain YAML or JSON configs here is enough.

### src/

This is where the reusable project code lives.

This is the main internal code folder.

## D. Internal src/ structure

Inside src/, keep it simple:

src/
├── data_utils.py
├── dataset.py
├── features.py
├── baseline_model.py
├── cnn_model.py
├── train_utils.py
├── eval_utils.py
├── robustness.py
├── predict_utils.py
└── run_utils.py

This is intentionally not huge.

You do not need fifteen subpackages unless the code truly grows beyond this.

## E. What each code file does

### data_utils.py

General helpers for:

- scanning directories

- reading image paths

- saving split files

- loading split definitions

- class balancing utilities

This file supports dataset preparation.

### dataset.py

Dataset class(es) for the deep learning pipeline.

This handles:

- loading images

- applying transforms

- returning tensors and labels

This should be focused and not stuffed with unrelated logic.

### features.py

Feature extraction code for the classical baseline.

This is where handcrafted features are computed.

It should stay readable and explicit.

### baseline_model.py

Classical classifier logic:

- training

- saving

- loading

- inference on extracted features

This keeps baseline-specific code out of the main scripts.

### cnn_model.py

Deep model setup:

- load pretrained backbone

- modify final layer

- return model ready for training/inference

This file should be short and clear.

### train_utils.py

General training helpers for the CNN:

- training loop

- validation loop

- loss tracking

- maybe best-model saving

This avoids dumping all logic directly into the top-level training script.

### eval_utils.py

Evaluation helpers for both baseline and CNN:

- metrics

- confusion matrix generation

- ROC curve generation

- result export

This is one of the most important shared utility files.

### robustness.py

Code for creating degraded images or degraded evaluation variants:

- JPEG compression

- resizing

- maybe helper wrappers for robustness evaluation

Keep this focused only on degradation-related logic.

### predict_utils.py

Helpers for inference:

- load image(s)

- preprocess for prediction

- run model

- format output

### run_utils.py

Run-folder and artifact helpers:

- create timestamped run folders

- save configs

- save summaries

- save plots and outputs

This file is the glue that keeps results organized.

## F. Top-level script responsibilities

These top-level scripts should be the main entry points.

### prepare_data.py

Purpose:

- build subset

- generate balanced splits

- save split files

- maybe print dataset summary

This is the first script that gets used in the project.

### train_baseline.py

Purpose:

- read split definitions

- extract features

- train baseline classifier

- evaluate and save outputs

This should be focused only on the classical pipeline.

### train_cnn.py

Purpose:

- load dataset and config

- train CNN

- validate

- save best/final model

- maybe run clean test evaluation

This is the main training script for the deep model.

### evaluate.py

Purpose:

- evaluate trained model(s) on clean or degraded sets

- generate plots

- compare results

This keeps evaluation separate from training when needed.

### predict.py

Purpose:

- load trained CNN model

- accept image/folder input

- print predictions

- save outputs

This is the final detector-facing script.

## G. Why this architecture works for your style constraint

This structure works because it is:

- organized

- standard

- readable

- not huge

- not suspiciously enterprise-like

It still looks like something a strong student would build.

It does not rely on:

- a command framework

- a package registry

- a service layer

- a config engine

- weird dependency injection garbage

That is exactly what we want.

## H. Config philosophy

You said you like config files, and I agree.

But config use should be restrained.

### Good use of configs

Use them for:

- dataset paths

- subset size

- train/val/test split settings

- image size

- batch size

- learning rate

- epochs

- model name

- degradation settings

### Bad use of configs

Do not make:

- a giant nested config universe

- configs for every microscopic behavior

- a system that only works if someone edits twelve files first

So the architecture should support a few simple config files, not a config religion.

## I. Model-saving design

The architecture should save:

- trained baseline model

- trained CNN model

- config used

- result summary

- plots

For training, saving the final/best model is important.

For prediction, no checkpoint complexity is needed beyond loading the saved trained model.

So the model-saving layer should be practical, not fancy.

## J. Output artifact design

Each run folder should include a predictable structure.

Example concept:

runs/cnn_train_2026-03-19_20-11-04/
├── config_used.yaml
├── metrics.json
├── summary.txt
├── confusion_matrix.png
├── roc_curve.png
├── predictions.csv
├── model.pt
└── misclassified_examples/

And for a prediction run:

runs/predict_2026-03-20_14-02-10/
├── config_used.yaml
├── predictions.csv
├── summary.txt
└── copied_input_list.txt

This is enough organization without becoming absurd.

## K. Command-line usage design

The architecture should support simple commands, not some weird toolchain.

Examples of the intended style:

python prepare_data.py --config configs/data_config.yaml
python train_baseline.py --config configs/baseline_config.yaml
python train_cnn.py --config configs/cnn_config.yaml
python evaluate.py --config configs/eval_config.yaml
python predict.py --input path/to/image_or_folder --model path/to/model.pt

That is clean, standard, and believable.

Later, if you want a wrapper command, that can be added, but this is already enough.

## L. Docker position in the architecture

Docker should not be a core architecture requirement at the start.

The architecture should work fine with:

- Python

- virtual environment

- package install from requirements

Then later, if needed, Docker can package the final project.

So the architecture should be Docker-compatible, not Docker-dependent.

That keeps complexity down.

## M. Notebook usage

Your class examples are notebook-heavy, but this project should not live primarily as one giant notebook.

Best approach:

- scripts/modules for the main project

- optional small notebook(s) only for quick inspection or testing if needed

Why:

- scripts are cleaner for reproducibility

- scripts make the predictor and run folders easier

- scripts still feel believable and standard

So the architecture should be script-first.

## N. What we are deliberately not including in the architecture

To protect scope and style, the architecture should exclude:

- frontend folder

- web server

- REST API

- dashboard code

- giant package tree

- transformer module zoo

- experiment tracking platform integration

- database

- cloud orchestration logic

- plugin system

- custom framework wrappers around standard libraries

All of that is unnecessary for this project.

## O. Final architecture summary

The codebase should feel like this:

- one compact project root

- a few top-level scripts

- a small src/ folder with focused helper modules

- one configs/ folder

- one docs/ folder with your living project doc

- one runs/ folder for saved results

- one data/ folder for split/subset management

In other words:

structured enough to be clean, small enough to be believable, and direct enough to actually finish.